FleetFlow

Modular Fleet & Logistics Management System

Full Project Implementation Document

Team Size:  4 Members

Duration:   5 Hours

Type:       Hackathon / Sprint Build

# 1. Project Overview

FleetFlow replaces inefficient manual logbooks with a centralized, rule-based digital hub that optimizes the lifecycle of a delivery fleet, monitors driver safety, and tracks financial performance. The system is built for four distinct user roles and covers eight core operational modules.

## 1.1 Objective

Build a working, demo-ready fleet management system in 5 hours with 4 team members, using real APIs, a live database, and a clean responsive UI that impresses judges through reliable core features rather than half-finished extras.

## 1.2 Target Users

| User Role | Responsibilities |
| --- | --- |
| Fleet Manager | Oversee vehicle health, asset lifecycle, and overall scheduling |
| Dispatcher | Create trips, assign drivers, validate cargo loads before dispatch |
| Safety Officer | Monitor driver compliance, license expirations, and safety scores |
| Financial Analyst | Audit fuel spend, maintenance ROI, and total operational costs |

## 1.3 Scope Decision — What We Build vs What We Cut

Given the 5-hour constraint, scope must be ruthlessly prioritized. Every feature below is categorized as either essential (must ship) or cut (dropped entirely to protect quality of core features).

| Feature | Decision | Reason |
| --- | --- | --- |
| Login + JWT Auth | BUILD | Gate for all other features |
| Dashboard KPIs (auto-refresh) | BUILD | Most visible feature in demo |
| Vehicle Registry (full CRUD) | BUILD | Core data foundation |
| Trip Dispatcher + cargo validation | BUILD | Key business logic differentiator |
| Maintenance Logs + auto status flip | BUILD | Impressive real-time logic |
| Driver Profiles + license check | BUILD | Safety compliance feature |
| Analytics (2 charts + CSV export) | BUILD | Shows financial awareness |

# 2. Tech Stack

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend | React 18 + Vite | Fast HMR, familiar to most devs |
| Styling | TailwindCSS + shadcn/ui | Pre-built components, consistent design |
| Charts | Recharts | Simple API, React-native, no D3 complexity |
| HTTP Client | Axios + React Query | Auto retry, caching, refetch interval for polling |
| Routing | React Router v6 | Industry standard, easy protected routes |
| Backend | Node.js + Express.js | Fastest to scaffold APIs, same language as frontend |
| Database | PostgreSQL | Relational structure needed for linked data |
| Auth | JWT + bcrypt | Stateless, no session storage needed |
| Validation | Joi (backend) + React Hook Form | Robust both sides, prevents bad data entering DB |
| Export | xlsx library | CSV export in 20 lines of code |
| Version Control | Git + GitHub | PR-based workflow, everyone commits |

## 2.1 Project Folder Structure

fleetflow/

├── client/                    (React app — Member B owns)

│   ├── src/

│   │   ├── pages/             (8 page components)

│   │   ├── components/        (reusable UI: StatusPill, KPICard, DataTable)

│   │   ├── hooks/             (useVehicles, useTrips, useDrivers)

│   │   ├── context/           (AuthContext)

│   │   └── lib/              (axios instance, utils)

├── server/                    (Express app — Member A owns)

│   ├── routes/               (auth, vehicles, trips, drivers, maintenance)

│   ├── controllers/

│   ├── middleware/            (auth.js, validate.js)

│   └── models/               (Knex query builders)

└── db/

└── migrations/            (all 5 table schemas)

# 3. Database Schema

PostgreSQL with 5 tables. All linked by foreign keys. Member A creates and runs migrations in the first 20 minutes of Hour 1.

## 3.1 Table: users

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY | Auto-increment |
| name | VARCHAR(100) | NOT NULL | Full display name |
| email | VARCHAR(150) | UNIQUE NOT NULL | Used for login |
| password_hash | TEXT | NOT NULL | bcrypt hashed |
| role | VARCHAR(30) | NOT NULL | manager / dispatcher / analyst |

## 3.2 Table: vehicles

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY |  |
| name / model | VARCHAR(100) | NOT NULL | e.g. Van-05 / Toyota |
| license_plate | VARCHAR(20) | UNIQUE NOT NULL | Unique identifier |
| type | VARCHAR(20) | NOT NULL | Truck / Van / Bike |
| max_capacity_kg | INTEGER | NOT NULL | Used in cargo validation |
| odometer | INTEGER | DEFAULT 0 | Updated on trip complete |
| status | VARCHAR(20) | DEFAULT 'Available' | Available/On Trip/In Shop/Retired |
| acquisition_cost | NUMERIC(12,2) |  | Used for ROI calculation |

## 3.3 Table: drivers

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY |  |
| name | VARCHAR(100) | NOT NULL |  |
| license_number | VARCHAR(50) | UNIQUE NOT NULL |  |
| license_expiry | DATE | NOT NULL | Checked on every assignment |
| duty_status | VARCHAR(20) | DEFAULT 'Off Duty' | On Duty / Off Duty / Suspended |
| trips_completed | INTEGER | DEFAULT 0 | Numerator for safety score |
| trips_total | INTEGER | DEFAULT 0 | Denominator for safety score |
| safety_score | NUMERIC(5,2) | DEFAULT 100 | Computed: completed/total * 100 |

## 3.4 Table: trips

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY |  |
| vehicle_id | INTEGER | FK → vehicles |  |
| driver_id | INTEGER | FK → drivers |  |
| cargo_weight_kg | INTEGER | NOT NULL | Validated: must be <= max_capacity |
| origin | TEXT | NOT NULL |  |
| destination | TEXT | NOT NULL |  |
| status | VARCHAR(20) | DEFAULT 'Draft' | Draft/Dispatched/Completed/Cancelled |
| created_at | TIMESTAMP | DEFAULT NOW() |  |
| final_odometer | INTEGER |  | Entered when trip is completed |

## 3.5 Table: maintenance_logs

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY |  |
| vehicle_id | INTEGER | FK → vehicles |  |
| service_type | VARCHAR(100) | NOT NULL | Oil Change / Tyre / Brake etc. |
| cost | NUMERIC(10,2) |  | Feeds into ROI / total cost |
| date | DATE | NOT NULL |  |
| notes | TEXT |  | Optional description |
| status | VARCHAR(20) | DEFAULT 'Open' | Open = vehicle In Shop; Closed = Available |

Seeding: Member A runs the seed script at the end of Hour 1 migrations. Seed data: 5 vehicles, 5 drivers (1 with expired license), 8 trips across all statuses, 3 maintenance logs. This gives everyone real data from Hour 2 onwards.

# 4. Team Assignments & Responsibilities

| Member | Role | Owns (Primary) | Priority Rule |
| --- | --- | --- | --- |
| Member A | Backend Lead | ALL Express APIs, DB migrations, seed data | Pure backend — no frontend work |
| Member B | Frontend Lead | React setup, Layout, Login, Dashboard, Analytics | Pure frontend — ask A for API contracts |
| Member C | Full-stack | Vehicle Registry (API + UI) THEN Trip Dispatcher (API + UI) | Finish Vehicle Registry 100% before touching Trip |
| Member D | Full-stack | Driver Profiles (API + UI) THEN Maintenance Logs (API + UI) | Finish Driver Profiles 100% before touching Maintenance |

## 4.1 Git Branch Structure

main         ← final working version only (merge here at the very end)

dev          ← integration branch (everyone merges into this)

feat/apis-and-db       ← Member A

feat/frontend-core     ← Member B

feat/vehicles-trips    ← Member C

feat/drivers-maint     ← Member D

## 4.2 Git Commit Rules

- Commit message format: feat: add cargo weight validation on POST /trips

- Never commit directly to main or dev — always work on your feature branch

- Merge into dev at: end of Hour 1, end of Hour 3, end of Hour 5

- Pull from dev before starting each new hour to stay in sync

- Member A handles all merge conflicts — they own the shared files

Rule: Every team member must have at least 6 individual commits by the end of the 5 hours. One member managing the repo is an instant disqualifier under the judging criteria.

# 5. API Reference (All Routes)

Member A builds all of these. Members B, C, and D treat this as a contract. Agree on the response shape by the end of Hour 1 so frontend devs can build against it.

## 5.1 Authentication

| Method | Route | Auth Required | Returns |
| --- | --- | --- | --- |
| POST | /api/auth/login | No | { token, user: {id, name, role} } |

## 5.2 Dashboard

| Method | Route | Auth Required | Returns |
| --- | --- | --- | --- |
| GET | /api/dashboard/stats | Yes | { activeFleet, maintenanceAlerts, utilizationRate, pendingCargo } |

## 5.3 Vehicles

| Method | Route | Auth Required | Notes |
| --- | --- | --- | --- |
| GET | /api/vehicles | Yes | Supports ?status= and ?type= filters |
| GET | /api/vehicles/:id | Yes | Single vehicle with cost totals |
| POST | /api/vehicles | Yes | Validates license_plate uniqueness |
| PATCH | /api/vehicles/:id | Yes | Update status, odometer, any field |

## 5.4 Trips

| Method | Route | Auth Required | Notes |
| --- | --- | --- | --- |
| GET | /api/trips | Yes | Supports ?status= filter |
| POST | /api/trips | Yes | VALIDATES: cargo_weight <= vehicle.max_capacity. Returns 400 if over limit |
| PATCH | /api/trips/:id/status | Yes | Body: { status }. Updates vehicle + driver status atomically |

## 5.5 Drivers

| Method | Route | Auth Required | Notes |
| --- | --- | --- | --- |
| GET | /api/drivers | Yes | Includes license_expiry in response |
| POST | /api/drivers | Yes | Validates all required fields |
| PATCH | /api/drivers/:id | Yes | Update duty_status, safety_score, etc. |
| GET | /api/drivers/expiring-soon | Yes | Returns drivers with license_expiry within 30 days |

## 5.6 Maintenance

| Method | Route | Auth Required | Notes |
| --- | --- | --- | --- |
| GET | /api/maintenance | Yes | All logs, supports ?vehicle_id= filter |
| POST | /api/maintenance | Yes | ATOMICALLY sets vehicle.status = In Shop in same DB transaction |
| PATCH | /api/maintenance/:id/close | Yes | Sets log status = Closed. Sets vehicle.status = Available |

## 5.7 Analytics

| Method | Route | Auth Required | Notes |
| --- | --- | --- | --- |
| GET | /api/analytics/summary | Yes | Fleet utilization %, cost per vehicle, ROI |
| GET | /api/reports/monthly | Yes | Revenue, fuel cost, maintenance by month |

# 6. Hour-by-Hour Execution Plan

CRITICAL: All team members must install Node.js, PostgreSQL, and Git BEFORE the 5 hours start. Member A creates the GitHub repo and shares access. Everyone clones and runs npm install the night before. If you skip this, you lose 45 minutes of build time.

## Before Clock Starts — Pre-requisites

- Member A: Create GitHub repo, add dev and main branches, share access to all members

- Member A: Write .env.example file with DB_HOST, DB_PORT, DB_NAME, JWT_SECRET placeholders

- Everyone: Clone repo, npm install on both client and server, confirm psql connection works

- Everyone: Create a local PostgreSQL database named fleetflow_dev

- Agree on API base URL (http://localhost:5000/api) and frontend port (5173)

## ⏱ Hour 1 (0:00 – 1:00) — Foundation

Goal: Everyone has a running server, a connected database with real seed data, and a React app with working routing by the end of this hour.

Member A — Backend

- Init Express app with cors, helmet, express.json() middleware

- Connect to PostgreSQL using pg or knex — confirm connection

- Write and run all 5 table migrations (users, vehicles, drivers, trips, maintenance_logs)

- Write and run seed script immediately — 5 vehicles, 5 drivers (1 with expired license), 8 trips, 3 maintenance logs

- Build POST /api/auth/login — bcrypt compare, return JWT

- Build GET /api/dashboard/stats — 4 KPI counts from DB

Member B — Frontend

- Init React + Vite, install TailwindCSS, shadcn/ui, React Router v6, Axios, React Query

- Set up React Router with all 8 routes pointing to placeholder page components

- Build sidebar navigation layout — this wraps every page component

- Create Axios instance (lib/api.js) with base URL and JWT Authorization header auto-attached

- Build Login page UI — email/password form, POST to auth API, store token in localStorage, redirect

Member C — Vehicle Registry

- Build GET /api/vehicles and POST /api/vehicles API routes

- Build PATCH /api/vehicles/:id for status and odometer updates

- Build Vehicle Registry page — data table connected to real GET /api/vehicles

- Add status pill component (color-coded: green=Available, blue=On Trip, red=In Shop, gray=Retired)

Member D — Driver Profiles

- Build GET /api/drivers and POST /api/drivers API routes

- Build PATCH /api/drivers/:id for duty status and safety score updates

- Build Driver Profiles page — data table connected to real GET /api/drivers

- Add license expiry red badge logic: if today > license_expiry show EXPIRED in red

End of Hour 1 Action: Everyone commits to their feature branch. Member A merges all branches into dev. Everyone pulls dev. This is the messiest merge — get it done early.

## ⏱ Hour 2 (1:00 – 2:00) — Core Features

Goal: All primary business logic is coded. Cargo validation works. Maintenance status flip works. Dashboard is live.

Member A

- Build POST /api/trips — validate cargo_weight <= vehicle.max_capacity, return HTTP 400 with message if violated

- Build PATCH /api/trips/:id/status — atomically update trip status + vehicle status + driver status in one transaction

- Build POST /api/maintenance — in one DB transaction: insert log AND set vehicle.status = 'In Shop'

- Build PATCH /api/maintenance/:id/close — set log.status = Closed AND vehicle.status = Available

- Build GET /api/analytics/summary stub returning real data from DB

Member B

- Build Dashboard page — 4 KPI cards (Active Fleet, Maintenance Alerts, Utilization Rate, Pending Cargo)

- Implement auto-refresh: React Query refetchInterval: 8000 so data refreshes every 8 seconds

- Add filter bar by vehicle type (Truck / Van / Bike) that filters the trip table on dashboard

- Start Analytics page structure — placeholder charts ready for data in Hour 3

Member C

- Add 'New Vehicle' modal with form validation — all fields required, license plate uniqueness check

- Start Trip Dispatcher page — dropdown for vehicle selection showing only Available vehicles

- Add driver dropdown showing only On Duty drivers with non-expired licenses

- Add cargo weight input field with live yellow warning if approaching 90% of vehicle capacity

Member D

- Add 'New Driver' registration modal with full field validation

- Add duty status toggle button on each driver row (On Duty / Off Duty / Suspended)

- Start Maintenance Logs page — log submission form connected to POST /api/maintenance

- Verify that submitting a maintenance log immediately updates the vehicle status in the database

## ⏱ Hour 3 (2:00 – 3:00) — Complete All Modules

Goal: Every page is functional and connected to real data. All 7 modules are complete.

Member A

- Build GET /api/drivers/expiring-soon — WHERE license_expiry <= NOW() + INTERVAL '30 days'

- Build GET /api/reports/monthly — aggregate revenue, fuel cost, maintenance cost grouped by month

- Add Joi input validation to all POST routes — return 400 with clear field-level error messages

- Fix any API response inconsistencies discovered during Hour 2 frontend integration

Member B

- Complete Analytics page — Recharts LineChart for fleet utilization over time

- Add Recharts BarChart for vehicle status breakdown (Available / On Trip / In Shop counts)

- Build Financial Summary table using data from GET /api/reports/monthly

- Add CSV export button using xlsx library — exports monthly financial summary on click

Member C

- Complete Trip Dispatcher — cargo weight validation blocks form submission if over limit

- Add trips table showing all trips with status pills and action buttons (Dispatch / Complete / Cancel)

- Wire status buttons to PATCH /api/trips/:id/status — verify vehicle and driver status updates

- Test: create a trip, dispatch it, complete it, verify statuses flip correctly throughout

Member D

- Complete Maintenance Logs page — table of all logs with vehicle name, cost, date, open/closed status

- Add close maintenance button — calls PATCH /api/maintenance/:id/close, vehicle returns to Available

- Add driver safety score display — percentage badge with color coding (green >80%, amber >60%, red <60%)

- Add trip completion rate display on each driver row

End of Hour 3 Action: Commit everything. Member A merges all into dev. Everyone pulls. This is the second major sync point.

## ⏱ Hour 4 (3:00 – 4:00) — Integration Testing (DO NOT SKIP)

Stop building. Test the full end-to-end workflow as a team. This hour is the most important. Teams that skip testing and demo broken connected workflows always lose.

Run this exact sequence out loud together:

| # | Action | Expected Result |
| --- | --- | --- |
| 1 | Open login page, enter credentials | Redirects to Dashboard |
| 2 | Dashboard loads — check all 4 KPI cards show real numbers | No zeroes, no undefined |
| 3 | Go to Vehicle Registry, click Add Vehicle, fill form | New vehicle appears in table |
| 4 | Go to Driver Profiles, add new driver with future expiry | Driver appears, no red badge |
| 5 | Go to Trip Dispatcher, try to create trip with overweight cargo | System rejects with clear error message |
| 6 | Create trip with valid cargo weight | Trip created, vehicle + driver show On Trip |
| 7 | Check Dashboard — Active Fleet KPI should have increased by 1 | Auto-refreshes within 8 seconds |
| 8 | Complete the trip from Trip Dispatcher | Vehicle + driver flip back to Available |
| 9 | Go to Maintenance Logs, log a service for a vehicle | Vehicle status flips to In Shop |
| 10 | Go back to Trip Dispatcher — check that In Shop vehicle is gone from dropdown | Vehicle not visible in available list |
| 11 | Close the maintenance log | Vehicle returns to Available, appears in dropdown again |
| 12 | Check Analytics page — charts render with data | No blank charts, no API errors |
| 13 | Click CSV Export on Analytics page | File downloads with correct data |

Every broken step above = one bug to fix in this hour. Split the bugs: Member A fixes API issues, B fixes UI issues, C fixes trip flow, D fixes maintenance flow.

## ⏱ Hour 5 (4:00 – 5:00) — Polish + Demo Prep

First 20 minutes: Polish. Last 10 minutes: Freeze code. Final 30 minutes: Demo rehearsal.

Member A — Polish

- Confirm all API routes return proper error messages with HTTP status codes (400, 401, 404, 500)

- Write README.md with setup instructions: git clone, npm install, createdb, migration command, npm run dev

- Verify seed data looks realistic (not 'Test Vehicle 1', use proper names like 'Toyota Van-05')

Member B — Polish

- Add toast notifications on every form action — 'Vehicle added successfully', 'Trip dispatched', 'Error: license expired'

- Add loading spinners on all data fetches (React Query isLoading state)

- Add empty state messages on all tables ('No vehicles registered yet. Click + to add one.')

- Add global license expiry banner — red bar at the top of every page if GET /api/drivers/expiring-soon returns results

Member C — Polish

- Add Fleet Health Score card to dashboard — formula: (availableVehicles / totalVehicles * 100) displayed as percentage

- Disable trip submission button and show inline error when cargo weight exceeds limit

- Ensure all status pills across every page use consistent colors

Member D — Polish

- Final consistency pass on Driver and Maintenance pages — spacing, typography, button styles

- Verify the expired license driver (from seed data) shows a red badge and cannot be selected in Trip Dispatcher

- Make sure all form fields have proper placeholder text and labels

At 4:50 — STOP CODING. Merge everything into dev, then dev into main, tag release v1.0.

# 7. Demo Strategy

Your demo has 5 minutes. Judges see 10+ projects in a row. You need a clear opening line, a logical flow, and at least one moment that makes them say 'oh, that's clever.' Plan this as carefully as you plan the code.

## 7.1 Recommended Demo Flow

| Time | Page / Action | What You Say | Who Presents |
| --- | --- | --- | --- |
| 0:00 | Login page | FleetFlow replaces paper logbooks with a live digital command center. | Member B |
| 0:30 | Dashboard | This is the at-a-glance view. These 4 KPIs update automatically every 8 seconds — no refresh needed. | Member B |
| 1:00 | Vehicle Registry | We track every asset here. Watch what happens when I add a maintenance log... | Member C |
| 1:30 | Maintenance → Trip Dispatcher | That vehicle is now In Shop and has disappeared from the dispatcher's available list. One action, automatic consequence. | Member D / C |
| 2:30 | Trip Dispatcher — overweight test | If a dispatcher tries to assign 600kg to a 500kg vehicle, the system blocks it before it's even submitted. | Member C |
| 3:00 | Driver Profiles — expired license | This driver's license expired. The system shows a system-wide alert and blocks them from being assigned to any trip. | Member D |
| 3:45 | Analytics | All of this data rolls up into the analytics page. One click to export the monthly financial summary as a CSV. | Member B |
| 4:30 | Wrap up | FleetFlow is built on PostgreSQL, Express, and React. Every status change in the system triggers real database updates. | Any member |

## 7.2 Your Three 'Wow Moments'

These are the moments in your demo where a judge looks up from their laptop. Plan to pause briefly after each one.

Wow Moment 1 — The Atomic Status Flip

Open two browser tabs side by side. Tab 1: Maintenance Logs. Tab 2: Trip Dispatcher. Submit a maintenance log on Tab 1. Within 8 seconds, switch to Tab 2 — the vehicle is gone from the dropdown. No page refresh. No manual action. This demonstrates your system actually has real connected state.

Wow Moment 2 — Cargo Validation Inline

On the Trip Dispatcher, type a cargo weight that exceeds the selected vehicle's capacity. Before the judge even reads what you typed, a yellow warning appears and the submit button grays out. Say: 'The system prevents overloading at the point of entry, not after the truck has already left.' Simple validation, huge operational implication.

Wow Moment 3 — System-Wide License Banner

Navigate to any page — Dashboard, Vehicle Registry, anywhere. A red banner is visible at the top because one of the drivers in the system has an expired license. Say: 'A fleet manager can't miss this. It follows them across every page until the license is renewed.' This shows you thought about real operational safety, not just data entry.

## 7.3 Rehearsal Checklist

- Run through the demo flow twice as a team before presenting

- Confirm the database has seed data loaded — never demo on empty tables

- Confirm the app runs cleanly from a fresh npm run dev with no console errors

- Each member knows exactly which page they present and what they click

- Agree on the opening line — say it in unison if needed so it sounds rehearsed

- Have a fallback: if any page breaks during demo, know which page to jump to next

# 8. What Makes FleetFlow Stand Out

| Feature | What It Does | Why Judges Notice It |
| --- | --- | --- |
| Auto-refresh Dashboard | React Query refetchInterval: 8000 — KPIs update every 8 seconds | Feels like a live system, not a static mockup |
| Atomic Maintenance Flip | One DB transaction: log created + vehicle status changed simultaneously | Demonstrates understanding of data integrity, not just CRUD |
| Inline Cargo Validation | Warning appears as user types. Submit disabled if over limit. | Prevents operational errors at the source |
| License Expiry Banner | Red global banner on every page for expiring drivers | Shows proactive safety thinking, not reactive |
| Fleet Health Score | Single KPI: (available/total)*100 shown as percentage | Managers want one number, not 5 tables to interpret |
| Seeded Realistic Demo Data | 5 vehicles, 5 drivers, 8 trips, 3 maintenance logs pre-loaded | System looks production-ready from second one of demo |
| Individual Git Commits | Every member has 6+ commits across the 5 hours | Directly meets judging criteria on version control |

The teams that win hackathons almost always win on polish and workflow, not on the number of features. A clean demo of 7 working features beats a stuttering demo of 12 half-broken ones every time.

# 9. Quick Reference Card

## Port Numbers

- Frontend (React + Vite): http://localhost:5173

- Backend (Express): http://localhost:5000

- PostgreSQL: localhost:5432 / database: fleetflow_dev

## Vehicle Status Values

| Status | Color | Meaning |
| --- | --- | --- |
| Available | Green | Ready to be assigned to a trip |
| On Trip | Blue | Currently assigned and dispatched |
| In Shop | Red | Under maintenance — hidden from dispatcher |
| Retired | Gray | Decommissioned — never appears in any dropdowns |

## Driver Status Values

| Status | Color | Meaning |
| --- | --- | --- |
| On Duty | Green | Available to be assigned to trips |
| Off Duty | Gray | Resting — does not appear in dispatcher dropdown |
| Suspended | Red | Blocked — cannot be assigned regardless of license status |

## Trip Lifecycle

| Status | Vehicle Status | Driver Status | Action Available |
| --- | --- | --- | --- |
| Draft | Available | On Duty | Dispatch or Cancel |
| Dispatched | On Trip | On Trip | Complete or Cancel |
| Completed | Available | On Duty | View only |
| Cancelled | Available | On Duty | View only |

## Merge Schedule

| When | Action | Who Does It |
| --- | --- | --- |
| End of Hour 1 | All feat branches → dev | Member A resolves conflicts |
| End of Hour 3 | All feat branches → dev | Member A resolves conflicts |
| Hour 5 — 4:50 | dev → main, tag v1.0 | Member A |

Final reminder: At the 4:50 mark, stop all coding. Tag the release. Rehearse the demo twice. A broken demo of a half-finished feature is always worse than not showing that feature at all.